PeerPrep

Project Documents

PRD  ·  TRD  ·  App Flow  ·  UI/UX Brief  ·  Backend Schema  ·  Implementation Plan

| Project | PeerPrep — Peer Mock Interview Platform |
| --- | --- |
| Version | 1.0 |
| Date | June 2026 |
| Author | Shagun (IIT Roorkee) |
| Build | 3-day solo MVP sprint |
| Stack | Next.js · Supabase · Daily.co · Groq · Resend · Vercel |

How to use these documents Paste all 6 documents at the start of your AI agent conversation (Cursor, Claude Code, etc.). Tell it: 'Here are my project documents. Use these as the source of truth for everything you build.' Build in the order defined in Document 06 — Implementation Plan. Do not skip phases.

Document 01 PRD Product Requirements Document — What you're building and for whom

# 01 — Product Requirements Document

## App Identity

| Field | Detail |
| --- | --- |
| App Name | PeerPrep |
| Tagline | Practice like it's real. Learn from peers who've been there. |
| Version | MVP v1.0 |
| Platform | Web application (responsive — desktop primary, mobile supported) |

## Problem Statement

Students targeting software engineering roles at specific tech companies (Google, Amazon, Microsoft, etc.) lack access to structured, human-led mock interview practice. Current solutions are fragmented:

- Informal senior-junior chats are helpful but unstructured — no questions, no feedback, no consistency

- Automated platforms (LeetCode, Pramp) provide structure but lack genuine human interaction and company-specific preparation

PeerPrep bridges this gap: structured, company-specific mock interviews between real peers, with AI-assisted question delivery, embedded video calling, and formal feedback.

## Target User Persona

| Attribute | Detail |
| --- | --- |
| Primary user | A 2nd–4th year engineering student at an Indian technical institution targeting a software role at a specific tech company |
| Secondary user | The same student acting as a peer interviewer — building communication skills and giving back to the community |
| Pain point | Cannot easily find a willing, available peer to conduct a structured, company-specific mock interview |
| Motivation | Anxiety about real interviews; desire for feedback on communication, problem-solving, and coding approach |
| Tech comfort | High — comfortable with LeetCode, GitHub, video calls, web apps |
| Access device | Primarily desktop/laptop for interview sessions; mobile for browsing and notifications |

## Core Value Proposition

What makes PeerPrep different 1. Fluid roles — the same student can be an interviewee for Google and an interviewer for Amazon. 2. AI-assisted — the interviewer gets a company-specific question sheet with brute/optimal hints at session time. No preparation needed. 3. Embedded everything — video call, question checklist, and feedback form all live on one screen. 4. College-scoped — users only see peers from their own institution, preserving community trust. 5. Zero cost — entirely free for students, built on free-tier infrastructure.

## Features — Must Have (v1)

| # | Feature | Description |
| --- | --- | --- |
| 1 | Email + Google OAuth registration | Verified institutional email; college auto-detected from domain |
| 2 | Guided onboarding | 3-step flow: profile → companies/roles → optional skills/resume |
| 3 | Company-role profile | Users tag themselves as targeting or experienced per company and role |
| 4 | Availability toggle | ON = visible in search; OFF = hidden |
| 5 | College-scoped search | Filter peers by company, role, and experience status; same college only |
| 6 | Multi-slot session request | Seeker proposes 1–5 time slots; Helper picks one or rejects all |
| 7 | Optional resume sharing | Seeker can optionally share resume with session request |
| 8 | Auto video room generation | Daily.co room created at acceptance; embedded iframe on session screen |
| 9 | AI question sheet | Groq generates DSA hints + HR + project questions per company at booking |
| 10 | Interactive question checklist | Interviewer checks off questions in real time during session |
| 11 | Structured feedback form | 5 rated categories + free text; filled during session; sent to interviewee after |
| 12 | Session history | Full history of sessions as interviewer and interviewee with feedback access |
| 13 | Notifications | In-app + email (Resend) for all session events and reminders |
| 14 | Password reset | Supabase Auth native flow |
| 15 | Profile editing | Edit name, year, skills, resume, companies, availability at any time |
| 16 | Admin panel | Usage stats + user deactivation |

## Features — Nice to Have (v2)

| Feature | Notes |
| --- | --- |
| In-app chat between users | Post-session clarification; deferred to keep v1 lean |
| Auto Google Meet link generation | OAuth complexity; Daily.co covers v1 needs |
| Question upvoting / community contributions | Community-driven question bank |
| System design interview questions | Separate question type; different format needed |
| Interview recording / transcription | Privacy complexity |
| Real-time AI question suggestions during live session | Streaming complexity; interviewer multitasking concern |
| Mobile native app (iOS/Android) | Web responsive covers v1 |
| Payment / compensation for interviewers | Platform is volunteer-only for v1 |

## User Stories

| As a… | I want to… | So that… |
| --- | --- | --- |
| Seeker | search for peers who have interviewed at Google for SDE | I can find someone qualified to mock interview me |
| Seeker | propose multiple time slots when requesting a session | The helper can pick what works without back-and-forth |
| Seeker | optionally share my resume with the interviewer | They can ask me project and experience-based questions |
| Seeker | receive structured feedback after my session | I know exactly what to improve before my real interview |
| Helper | see a pre-generated question sheet when I accept a session | I can conduct a structured interview without preparing myself |
| Helper | check off questions as I ask them during the session | I stay on track and don't repeat or miss questions |
| Helper | fill a feedback form during the interview | I don't forget my observations after the call ends |
| Any user | toggle my availability on and off | I only appear in search when I'm actually open to interviews |
| Any user | view my full session history with feedback | I can track my progress over time |
| Admin | view platform usage stats and deactivate users | I can monitor health and remove bad actors |

## Out of Scope — v1

- In-app persistent chat between users

- Payment or compensation for interviewers

- Company verification of interviewer experience claims (trust-based in v1)

- System design interview questions

- Interview recording or transcription

- Mobile native app

- User-initiated account deletion

- Rich HTML email templates

- Real-time AI question suggestions during live session

## Success Metrics

| Metric | Target (30 days post-launch) |
| --- | --- |
| Sessions completed | ≥ 20 completed sessions |
| Return usage | ≥ 40% of users participate in more than one session |
| Feedback submission rate | ≥ 80% of completed sessions have feedback submitted |
| Search-to-request conversion | ≥ 30% of searches result in a session request sent |
| Slot acceptance rate | ≥ 60% of requests result in an accepted session (not cancelled/expired) |

Document 02 TRD Technical Requirements Document — Stack, tools, APIs, and constraints

# 02 — Technical Requirements Document

## Technology Stack

| Layer | Technology | Version / Plan | Purpose |
| --- | --- | --- | --- |
| Frontend | Next.js (App Router) | Latest stable | UI, routing, server components, API routes |
| Language | TypeScript | Latest stable | Type safety across frontend and backend |
| Styling | Tailwind CSS | Latest stable | Utility-first responsive styling |
| Database | Supabase (PostgreSQL) | Free tier | Primary data store, Row Level Security |
| Authentication | Supabase Auth | Free tier | Email/password + Google OAuth |
| File Storage | Supabase Storage | Free tier | Private resume storage with signed URLs |
| Video Calling | Daily.co API | Free tier (2,000 participant-min) | Embedded iframe video call on session screen |
| AI / LLM | Groq API (Llama 3.1 8B) | Free tier (14,400 req/day) | Generate DSA hints, HR questions, project questions per session |
| Email | Resend | Free tier (3,000/month) | Transactional emails: notifications, reminders |
| Background Jobs | Supabase Edge Functions | Free tier | Async Groq question generation (avoids Vercel 10s timeout) |
| Cron Jobs | Vercel Cron | Free tier (1 job) | Daily DB ping + session reminders |
| Hosting | Vercel | Free tier | Frontend + API route deployment |
| Question Bank | GitHub Raw CSV API | Public / free | snehasishroy/leetcode-companywise-interview-questions |

## Key Libraries

| Library | Purpose |
| --- | --- |
| @supabase/supabase-js | Supabase client — auth, DB queries, storage |
| @supabase/ssr | Server-side Supabase auth for Next.js App Router |
| @daily-co/daily-js | Daily.co embedded video iframe integration |
| zod | Schema validation for forms and API inputs |
| react-hook-form | Form state management (onboarding, session request, feedback) |
| date-fns | Date/time formatting and manipulation for scheduling |
| lucide-react | Icon library — consistent iconography throughout |
| papaparse | CSV parsing for GitHub question bank data |
| sonner | Toast notification library for in-app alerts |
| @tanstack/react-query | Server state management and polling (question sheet generation) |

## Environment Variables

# Supabase NEXT_PUBLIC_SUPABASE_URL= NEXT_PUBLIC_SUPABASE_ANON_KEY= SUPABASE_SERVICE_ROLE_KEY= # Server-side only — never expose to client # Daily.co DAILY_API_KEY= # Server-side only # Groq GROQ_API_KEY= # Server-side only # Resend RESEND_API_KEY= # Server-side only RESEND_FROM_EMAIL= # e.g. noreply@peerprep.app # App NEXT_PUBLIC_APP_URL= # e.g. https://peerprep.vercel.app CRON_SECRET= # Secret for Vercel Cron route authentication

## Folder Structure

peerprep/ ├── app/ # Next.js App Router │ ├── (auth)/ # Auth group: /login, /signup, /verify │ ├── (app)/ # Protected group: all main app routes │ │ ├── dashboard/ # /dashboard — home after login │ │ ├── search/ # /search — find interviewers │ │ ├── profile/ │ │ │ ├── [id]/ # /profile/[id] — view any user profile │ │ │ └── settings/ # /profile/settings — edit own profile │ │ ├── sessions/ # /sessions — session history list │ │ └── session/[id]/ # /session/[id] — live session screen │ ├── admin/ # /admin — admin panel (role-gated) │ ├── onboarding/ # /onboarding — multi-step onboarding flow │ └── api/ # API routes │ ├── daily/ # Daily.co room creation │ ├── questions/ # GitHub CSV fetch + cache │ ├── notifications/ # Notification helpers │ └── cron/ # Vercel Cron handlers ├── components/ │ ├── ui/ # Primitive UI components (button, input, badge) │ ├── layout/ # Sidebar, header, mobile nav │ ├── session/ # Session screen panels │ ├── search/ # Search filters, user cards │ └── forms/ # Onboarding, request, feedback forms ├── lib/ │ ├── supabase/ # Supabase client helpers (server + client) │ ├── groq/ # Groq prompt + question generation │ ├── daily/ # Daily.co API wrapper │ ├── resend/ # Email templates │ └── utils/ # Shared utilities ├── types/ # TypeScript type definitions ├── constants/ # College whitelist, company list, role list └── supabase/ ├── migrations/ # SQL migration files └── functions/ # Supabase Edge Functions (Groq generation)

## Technical Constraints

| Constraint | Impact | Mitigation |
| --- | --- | --- |
| Vercel free tier: 10s serverless timeout | Groq generation would time out | Move generation to Supabase Edge Function (150s limit); Vercel triggers it, client polls |
| Supabase free tier: pauses after 7 days inactivity | DB becomes unavailable | Vercel Cron pings DB daily at 00:00 UTC |
| Daily.co free tier: 2,000 participant-minutes | ~16–17 full sessions before hitting limit | Note in docs; upgrade plan when sessions grow |
| Groq free tier: 30 req/min, 14,400 req/day | Rate limiting under heavy usage | Single prompt per session; static fallback cache for top 10 companies |
| GitHub Raw API: 60 req/hour unauthenticated | Would break under any real usage | Cache CSV in Supabase, refresh weekly; never fetch per request |
| Resend free tier: 100 emails/day | Limit under heavy notification load | Sufficient for MVP; upgrade on growth |

Document 03 App Flow Every page, every click, every navigation path

# 03 — App Flow

## Pages & Routes

| Route | Page Name | Access | Description |
| --- | --- | --- | --- |
| / | Landing Page | Public | Hero, value proposition, sign up / log in CTAs |
| /login | Login | Public (unauthed) | Email/password + Google OAuth login |
| /signup | Sign Up | Public (unauthed) | Email/password + Google OAuth registration |
| /verify | Email Verification | Public | Prompt to check email; resend link option |
| /onboarding | Onboarding | Authed, incomplete profile | 3-step guided profile setup; cannot skip steps 1–2 |
| /dashboard | Dashboard | Authed | Upcoming sessions, recent activity, quick actions |
| /search | Search | Authed | Search and filter peers by company, role, experience |
| /profile/[id] | User Profile | Authed | View any user's public profile; send request from here |
| /profile/settings | Profile Settings | Authed (own) | Edit name, year, skills, resume, companies, availability |
| /sessions | Session History | Authed | All past and upcoming sessions (interviewer + interviewee) |
| /session/[id] | Session Screen | Authed (participant) | Pre-session: question sheet. Live: video + questions + feedback |
| /admin | Admin Panel | Admin role only | Usage stats, user list, deactivation controls |

## Navigation Structure

Left Sidebar (Desktop) + Bottom Tab Bar (Mobile) Desktop (≥1024px): Fixed left sidebar, 240px wide. Contains: PeerPrep logo, nav links, user avatar + name at bottom, availability toggle. Mobile (<1024px): Bottom tab bar with 4 icons: Dashboard, Search, Sessions, Profile. Sidebar links: Dashboard · Search · Sessions · Profile · Settings (gear icon) · Admin (if role = admin). Active state: muted orange left border + orange text on sidebar link. Session screen: sidebar and bottom nav are hidden — full screen is dedicated to the session.

## Entry Points

| User State | First Screen | Redirect Logic |
| --- | --- | --- |
| Brand new visitor | / | Sign Up CTA → /signup → verify → /onboarding → /dashboard |
| Returning user (logged out) | /login | Login → if onboarding incomplete → /onboarding, else → /dashboard |
| Logged in user hitting / | Redirect to /dashboard | No re-login needed; session persists via Supabase |
| Logged in but onboarding incomplete | Redirect to /onboarding | Every protected route checks onboarding_complete flag |
| Admin user | /dashboard | Admin link visible in sidebar; /admin accessible |

## Core User Journey 1 — Seeker Finds and Books an Interview

| 1 | Land on Search (/search) User arrives from dashboard CTA or sidebar. Sees default list of available college peers. |
| --- | --- |

| 2 | Filter by Company + Role User types 'Google', selects 'SDE', optionally filters by 'Experienced'. Results update. |
| --- | --- |

| 3 | View a Profile (/profile/[id]) User clicks a peer card. Sees their name, year, skills, company history, sessions conducted count. |
| --- | --- |

| 4 | Open Request Form User clicks 'Request Interview'. Modal/drawer opens with request form. |
| --- | --- |

| 5 | Fill Request Selects company (from own list), proposes 1–5 time slots, chooses resume share Yes/No, adds optional note. Submits. |
| --- | --- |

| 6 | Await Response Redirected to /sessions. Session shows status: Pending. In-app + email notification sent to helper. |
| --- | --- |

| 7 | Helper Accepts + Picks Slot Helper selects a slot. Session status → Accepted. Daily.co room created. Seeker notified. |
| --- | --- |

| 8 | Join Session (/session/[id]) At scheduled time, seeker opens session screen. Sees video call + session details. No question sheet. |
| --- | --- |

| 9 | Receive Feedback After interviewer submits feedback, seeker receives notification. Views feedback in /sessions. |
| --- | --- |

## Core User Journey 2 — Helper Conducts an Interview

| 1 | Receive Request Notification In-app notification + email. Helper opens request from dashboard or /sessions. |
| --- | --- |

| 2 | Review Request Sees seeker's name, target company, proposed slots, optional resume, optional note. |
| --- | --- |

| 3 | Accept + Pick Slot Helper selects one slot. System creates Daily.co room. AI question generation triggered in background. |
| --- | --- |

| 4 | Pre-Session Review Helper opens /session/[id] before scheduled time. Sees question sheet full-width (read-only). Reviews DSA hints, HR, project questions. |
| --- | --- |

| 5 | Live Session At scheduled time — screen transitions. Left: question checklist. Centre: Daily.co video. Right: feedback form. |
| --- | --- |

| 6 | Conduct Interview Helper works through questions, checks them off. Fills feedback form progressively. |
| --- | --- |

| 7 | Submit Feedback Helper clicks Submit Feedback. Session → Completed. Seeker notified. Feedback saved for both. |
| --- | --- |

## Auth Flow

| 1 | Sign Up /signup → Enter name, email, password (or Google OAuth) → Submit |
| --- | --- |

| 2 | Verify Email Verification email sent via Supabase Auth → User clicks link → Email marked verified |
| --- | --- |

| 3 | Onboarding Step 1 /onboarding → Confirm name, enter graduation year → Next (cannot skip) |
| --- | --- |

| 4 | Onboarding Step 2 Add companies: search company → select role → select Targeting/Experienced → can add multiple → Next (cannot skip) |
| --- | --- |

| 5 | Onboarding Step 3 (optional) Add skills, upload resume (PDF ≤5MB) → Finish (or skip) |
| --- | --- |

| 6 | Dashboard /dashboard — Onboarding complete flag set. Availability set to ON. User sees home screen. |
| --- | --- |

## Empty States

| Page / Component | Empty State Message | Action |
| --- | --- | --- |
| Search results | No available interviewers found for this company. Try removing filters or check back later. | Clear filters button |
| Search (first from college) | Looks like you're the first from your college! Invite peers to join. | Copy invite link button |
| Session history | No sessions yet. Start by searching for an interviewer or making yourself available. | Go to Search CTA |
| Dashboard (no upcoming sessions) | Nothing scheduled yet. Find a peer to practice with. | Go to Search CTA |
| Question sheet (Groq failed) | Question sheet unavailable. You can proceed with your own questions. | Retry button |
| Feedback (not yet submitted) | Awaiting feedback from your interviewer. | — |

## Redirect Logic Summary

| Action | Redirect Destination |
| --- | --- |
| Successful sign up | → /verify (email not yet verified) |
| Email verified | → /onboarding (if profile incomplete) |
| Onboarding complete | → /dashboard |
| Login (complete profile) | → /dashboard |
| Login (incomplete onboarding) | → /onboarding (resumes from last step) |
| Logout | → / |
| Unauthorized access to protected route | → /login |
| Admin accesses /admin without role | → /dashboard (403 shown) |
| Session feedback submitted | → /sessions |
| Password reset link clicked | → /login with reset form |

Document 04 UI/UX Design Brief Visual identity, component style, and interaction design

# 04 — UI/UX Design Brief

## Aesthetic Direction

Design Philosophy Warm, structured, and purposeful. PeerPrep should feel like a tool students trust — not a toy. Reference: LeetCode's information density and layout logic, but warmer and more personal. Anti-pattern: avoid anything that looks AI-generated — no default Tailwind blues, no generic shadcn gray cards, no gradient soup, no glassmorphism. The beige-orange-green palette gives PeerPrep a distinctive, human identity in a space dominated by cold blues. Primary mode: Light. Dark mode supported as secondary. Users can toggle.

## Color Palette

### Light Mode (Primary)

| Role | Name | Hex | Usage |
| --- | --- | --- | --- |
| Background | Warm Beige | #FAF7F2 | Page background, app shell |
| Surface | Off-White | #FFFFFF | Cards, modals, panels, sidebar |
| Border | Warm Grey | #E8E0D5 | Card borders, dividers, input borders |
| Primary Accent | Muted Orange | #C4622D | CTAs, active nav, links, badges, focus rings |
| Secondary Accent | Muted Green | #4A7C59 | Success states, 'Experienced' badge, positive feedback, completed status |
| Text Primary | Dark Warm Grey | #2C2416 | All body text, headings |
| Text Secondary | Medium Warm Grey | #7A6E64 | Subtitles, placeholders, helper text |
| Orange Tint | Light Orange | #F5E6DC | Hover states, highlighted rows, info boxes |
| Green Tint | Light Green | #DCF0E4 | Success banners, accepted status background |
| Destructive | Warm Red | #991B1B | Error states, cancel/decline actions |

### Dark Mode (Secondary)

| Role | Hex |
| --- | --- |
| Background | #1C1C1A |
| Surface | #252523 |
| Border | #3A3A36 |
| Primary Accent (Orange) | #D4733D |
| Secondary Accent (Green) | #5A8F6A |
| Text Primary | #F0EBE3 |
| Text Secondary | #9A9590 |

## Typography

| Element | Font | Size | Weight | Color |
| --- | --- | --- | --- | --- |
| App name / Logo | Inter or Geist | 24px | 700 Bold | #C4622D (orange) |
| Page headings (H1) | Inter | 28px | 700 Bold | #2C2416 |
| Section headings (H2) | Inter | 20px | 600 SemiBold | #2C2416 |
| Card titles | Inter | 16px | 600 SemiBold | #2C2416 |
| Body text | Inter | 14px | 400 Regular | #2C2416 |
| Helper / secondary text | Inter | 13px | 400 Regular | #7A6E64 |
| Code / technical text | Geist Mono | 13px | 400 Regular | #2C2416 |
| Navigation labels | Inter | 14px | 500 Medium | #7A6E64 (inactive) / #C4622D (active) |
| Buttons (primary) | Inter | 14px | 600 SemiBold | #FFFFFF on #C4622D |
| Badges | Inter | 12px | 600 SemiBold | Varies by badge type |

## Component Specifications

| Component | Specification |
| --- | --- |
| Border radius | 8px for cards and panels; 6px for inputs and buttons; 4px for badges; 12px for modals |
| Card style | White background, 1px #E8E0D5 border, 4px subtle box-shadow (rgba 0,0,0,0.04), 8px radius |
| Button — Primary | #C4622D background, white text, 6px radius, 12px/20px padding, hover: darken 8% |
| Button — Secondary | White background, #E8E0D5 border, #2C2416 text, hover: #F5E6DC background |
| Button — Destructive | #991B1B background, white text, same sizing as primary |
| Input fields | White background, #E8E0D5 border, focus ring: 2px #C4622D, 6px radius, 10px/14px padding |
| Sidebar (desktop) | 240px fixed, white background, #E8E0D5 right border. Active link: #F5E6DC bg + #C4622D left border 3px |
| Bottom tab bar (mobile) | 64px height, white background, #E8E0D5 top border. Active icon: #C4622D |
| Badges — Targeting | #F5E6DC background, #C4622D text, 4px radius |
| Badges — Experienced | #DCF0E4 background, #4A7C59 text, 4px radius |
| Badges — Status: Completed | #DCF0E4 background, #4A7C59 text |
| Badges — Status: Pending | #FEF3C7 background, #92400E text |
| Badges — Status: Cancelled | #FEE2E2 background, #991B1B text |
| Rating stars / score | 5-star visual using filled/empty circles or stars in #C4622D |
| Shadows | Subtle only. Cards: 0 1px 4px rgba(0,0,0,0.04). Modals: 0 8px 24px rgba(0,0,0,0.10). No heavy drop shadows. |

## Session Screen Layout

Three-Panel Layout (Live Session, Desktop) Left panel (280px fixed): Question checklist — DSA questions with expand/collapse for hints, HR questions, project questions. Centre panel (flex-grow): Daily.co video iframe. Full height. Fallback 'Open in new tab' link below. Right panel (320px fixed): Feedback form — 5 star-rating fields + notes textarea + Submit button. Panel borders: 1px #E8E0D5 separators between panels. On mobile: Stack vertically — Video (top) → Questions → Feedback form (bottom). Pre-session state: Question sheet takes full width. No feedback panel. 'Session starts at [time]' countdown chip.

## Reference Apps

| App | What to borrow |
| --- | --- |
| LeetCode | Information density, problem list layout, difficulty badge style, code panel split view |
| Linear | Sidebar structure, active link treatment, clean card spacing |
| Vercel Dashboard | Stats display, status badge patterns, minimal table layouts |
| Notion | Warm neutral background palette, readable typography hierarchy |

## Mobile Responsiveness

- Breakpoints: mobile < 768px, tablet 768–1023px, desktop ≥ 1024px

- Sidebar is hidden on mobile and tablet — replaced by bottom tab bar (4 tabs: Dashboard, Search, Sessions, Profile)

- Session screen panels stack vertically on mobile: Video → Questions → Feedback

- Cards in search results go from 3-column grid (desktop) → 2-column (tablet) → 1-column (mobile)

- All touch targets minimum 44×44px

- Font sizes do not scale below 13px on any viewport

Document 05 Backend Schema Data model, auth architecture, RLS policies, and storage

# 05 — Backend Schema

## Database Tables

### users

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | uuid | PRIMARY KEY, DEFAULT gen_random_uuid() | Matches Supabase Auth user id |
| email | text | UNIQUE, NOT NULL | Verified institutional email |
| name | text | NOT NULL | Display name |
| college | text | NOT NULL | Auto-derived from email domain at signup |
| graduation_year | integer | NOT NULL | 4-digit year e.g. 2026 |
| skills | text[] | DEFAULT '{}' | Array of skill strings |
| resume_url | text | NULLABLE | Supabase Storage path (not public URL) |
| availability | boolean | DEFAULT true | true = visible in search |
| onboarding_complete | boolean | DEFAULT false | Gates access to main app |
| role | text | DEFAULT 'user' | 'user' or 'admin' |
| created_at | timestamptz | DEFAULT now() |  |

### companies

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | uuid | PRIMARY KEY, DEFAULT gen_random_uuid() |  |
| name | text | UNIQUE, NOT NULL | Display name e.g. 'Google' |
| slug | text | UNIQUE, NOT NULL | Matches GitHub repo folder name e.g. 'Google' |
| created_at | timestamptz | DEFAULT now() |  |

### user_companies

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | uuid | PRIMARY KEY, DEFAULT gen_random_uuid() |  |
| user_id | uuid | NOT NULL, FK → users.id ON DELETE CASCADE |  |
| company_id | uuid | NOT NULL, FK → companies.id ON DELETE CASCADE |  |
| role | text | NOT NULL | 'SDE' ¦ 'AI-ML' ¦ 'Data Engineer' ¦ 'Product' ¦ 'Other' |
| type | text | NOT NULL | 'targeting' ¦ 'experienced' |
| created_at | timestamptz | DEFAULT now() |  |
| — | — | UNIQUE(user_id, company_id, role) | Prevent duplicate entries |

### sessions

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | uuid | PRIMARY KEY, DEFAULT gen_random_uuid() |  |
| interviewee_id | uuid | NOT NULL, FK → users.id | Seeker who sent the request |
| interviewer_id | uuid | NULLABLE, FK → users.id | Set when Helper accepts |
| company_id | uuid | NOT NULL, FK → companies.id |  |
| status | text | NOT NULL, DEFAULT 'pending' | Enum: pending ¦ slots_rejected ¦ accepted ¦ completed ¦ cancelled ¦ expired |
| proposed_slots | jsonb | NOT NULL | Array of {date, time} objects — up to 5 |
| scheduled_at | timestamptz | NULLABLE | Set when Helper confirms a slot |
| daily_room_url | text | NULLABLE | Generated by Daily.co API on acceptance |
| resume_shared | boolean | DEFAULT false | Whether seeker chose to share resume |
| request_note | text | NULLABLE | Optional note from Seeker (max 500 chars) |
| rejection_note | text | NULLABLE | Optional note when Helper rejects slots (max 200 chars) |
| questions_json | jsonb | NULLABLE | AI-generated question sheet; populated async after acceptance |
| questions_checked | jsonb | DEFAULT '[]' | Array of checked question IDs |
| created_at | timestamptz | DEFAULT now() |  |
| updated_at | timestamptz | DEFAULT now() |  |

### feedback

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | uuid | PRIMARY KEY, DEFAULT gen_random_uuid() |  |
| session_id | uuid | NOT NULL, UNIQUE, FK → sessions.id | One feedback record per session |
| clarity_score | integer | NULLABLE, CHECK 1–5 |  |
| communication_score | integer | NULLABLE, CHECK 1–5 |  |
| problem_solving_score | integer | NULLABLE, CHECK 1–5 |  |
| code_quality_score | integer | NULLABLE, CHECK 1–5 |  |
| time_management_score | integer | NULLABLE, CHECK 1–5 |  |
| notes | text | NULLABLE | Free text; no character limit |
| created_at | timestamptz | DEFAULT now() |  |

### notifications

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | uuid | PRIMARY KEY, DEFAULT gen_random_uuid() |  |
| user_id | uuid | NOT NULL, FK → users.id ON DELETE CASCADE | Recipient |
| type | text | NOT NULL | 'session_request' ¦ 'session_accepted' ¦ 'slots_rejected' ¦ 'session_cancelled' ¦ 'feedback_ready' ¦ 'session_reminder' ¦ 'feedback_reminder' ¦ 'session_expired' |
| message | text | NOT NULL | Human-readable notification text |
| session_id | uuid | NULLABLE, FK → sessions.id | For linking to relevant session |
| read | boolean | DEFAULT false |  |
| created_at | timestamptz | DEFAULT now() |  |

### question_cache

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | uuid | PRIMARY KEY, DEFAULT gen_random_uuid() |  |
| company_slug | text | UNIQUE, NOT NULL | Matches companies.slug |
| questions_json | jsonb | NOT NULL | Parsed CSV data from GitHub repo |
| fallback_hints_json | jsonb | NULLABLE | Pre-generated Groq hints for top 5 questions |
| last_refreshed_at | timestamptz | NOT NULL | Used to determine if 7-day refresh is needed |

## Relationships

| Relationship | Type | Details |
| --- | --- | --- |
| users → user_companies | One-to-many | A user can target/have experience at many companies |
| companies → user_companies | One-to-many | A company can be referenced by many users |
| users → sessions (as interviewee) | One-to-many | A user can have many sessions as seeker |
| users → sessions (as interviewer) | One-to-many | A user can conduct many sessions |
| companies → sessions | One-to-many | A company can appear in many sessions |
| sessions → feedback | One-to-one | Each completed session has at most one feedback record |
| users → notifications | One-to-many | A user can have many notifications |
| sessions → notifications | One-to-many | A session can generate multiple notifications |

## Row Level Security (RLS) Policies

| Table | Policy | Rule |
| --- | --- | --- |
| users | Select | Users can read all users from the same college (for search). Users can read/update their own row. |
| users | Update | Users can only update their own row. College field is immutable after creation. |
| user_companies | All | Users can CRUD only their own user_companies rows. |
| sessions | Select | Users can only read sessions where they are interviewee_id OR interviewer_id. |
| sessions | Insert | Authenticated users can insert sessions as interviewee. |
| sessions | Update | Interviewee can update: status (cancel only), request fields. Interviewer can update: status, scheduled_at, daily_room_url, questions_checked, rejection_note. Service role can update all fields (for cron/edge functions). |
| feedback | Select | Only the session's interviewee_id and interviewer_id can read feedback for that session. |
| feedback | Insert | Only the session's interviewer_id can insert feedback. |
| feedback | Update | Feedback is immutable after insertion. |
| notifications | Select | Users can only read their own notifications. |
| notifications | Update | Users can only update read=true on their own notifications. |
| question_cache | Select | All authenticated users can read question cache. |
| question_cache | Insert/Update | Service role only (cron refresh). |

## Auth Architecture

| Aspect | Detail |
| --- | --- |
| Provider | Supabase Auth |
| Methods | Email/password + Google OAuth |
| Email verification | Required before accessing any protected route. Supabase sends verification email. |
| Password reset | Supabase Auth native flow. Reset link expires in 1 hour. |
| Session persistence | Supabase JWT stored in httpOnly cookie via @supabase/ssr. Refreshed automatically. |
| Route protection | Next.js middleware checks Supabase session on every protected route. Redirects to /login if no session. |
| Onboarding gate | Middleware also checks onboarding_complete flag. Redirects to /onboarding if false. |
| Admin role | role = 'admin' set directly in Supabase. Checked server-side on /admin route. |
| College detection | Email domain matched against COLLEGE_WHITELIST constant at signup. Stored in users.college. Immutable. |

## File Storage

| Aspect | Detail |
| --- | --- |
| Provider | Supabase Storage |
| Bucket | resumes (private — no public access) |
| File path pattern | resumes/{user_id}/{filename}.pdf |
| Upload constraints | PDF only, max 5MB. Validated server-side before upload. |
| Access method | Signed URLs only. Generated server-side via Supabase service role key. |
| Signed URL expiry | 24 hours |
| Access control | Owner: always. Interviewer: only when session status = 'accepted'. After 'completed': no new signed URLs for interviewer. |
| Deletion | Files are not auto-deleted. Manual cleanup or account deletion process handles removal. |

## Supabase Edge Function — Groq Question Generation

// supabase/functions/generate-questions/index.ts // Triggered by: POST /functions/v1/generate-questions // Called from: Next.js API route /api/daily (after session acceptance) Input: { session_id: string, company_slug: string } Steps: 1. Fetch DSA questions from question_cache for company_slug 2. Select top 5 by frequency_score 3. Build Groq prompt: for each question, generate brute + optimal approach + complexity 4. Call Groq API (Llama 3.1 8B, single prompt, max 1000 tokens) 5. Parse response → structured JSON 6. Append 3–5 HR questions + 2–3 project questions for the company 7. UPDATE sessions SET questions_json = {...} WHERE id = session_id Fallback: If Groq fails → use fallback_hints_json from question_cache Timeout: 150 seconds (Supabase Edge Function limit — well within Groq response time)

Document 06 Implementation Plan Step-by-step build sequence for the 3-day MVP sprint

# 06 — Implementation Plan

Build Philosophy Build the core loop first: register → search → request → accept → session → feedback → history. Never build frontend for a feature before its API route and DB schema exist. Commit after every phase completes. If you run out of time, each phase is a shippable increment. Estimated total: 3 days solo. Phase 1–5 = Day 1. Phase 6–8 = Day 2. Phase 9–11 = Day 3.

Phase 1 Project Setup & Configuration

- Init Next.js project with TypeScript and Tailwind CSS - Install all dependencies: supabase-js, @supabase/ssr, daily-co, zod, react-hook-form, date-fns, lucide-react, papaparse, sonner, @tanstack/react-query - Configure Tailwind with custom color tokens from the palette (beige, orange, green) - Set up Supabase project — copy URL and anon key - Set up .env.local with all environment variables (see Doc 02) - Set up Google Cloud project — configure OAuth consent screen, copy client ID/secret to Supabase Auth settings - Set up Daily.co account — copy API key - Set up Resend account — copy API key, verify sending domain - Set up Groq account — copy API key - Configure Vercel project — add all env vars to Vercel dashboard - Create /constants folder: college-whitelist.ts, companies.ts, roles.ts ✅ Done when: Project runs locally at localhost:3000 with no errors. All env vars set.

Phase 2 Database Schema & Migrations

- Write SQL migrations for all 6 tables: users, companies, user_companies, sessions, feedback, notifications, question_cache - Add all foreign key constraints, indexes (on user_id, company_id, status, college, scheduled_at) - Enable RLS on all tables - Write and apply all RLS policies (see Doc 05) - Seed companies table with all companies from GitHub repo folder names (~40 companies) - Seed question_cache table: fetch GitHub CSVs for top 10 companies, store parsed JSON - Test RLS policies manually in Supabase dashboard ✅ Done when: All tables exist with correct schema. RLS policies block unauthorized reads. Question cache has data for top 10 companies.

Phase 3 Authentication & Onboarding

- Implement Supabase Auth middleware in middleware.ts — protect all /dashboard, /search, /profile, /sessions, /session routes - Add onboarding gate to middleware — redirect to /onboarding if onboarding_complete = false - Build /signup page — email/password form + Google OAuth button - Build /login page — email/password form + Google OAuth button - Build /verify page — 'Check your email' UI + resend link - Build /onboarding multi-step form — Step 1 (name + year), Step 2 (add companies), Step 3 (skills + resume upload) - Implement college detection from email domain at signup — match against whitelist, store in users.college - Implement resume upload to Supabase Storage private bucket - Implement password reset flow via Supabase Auth - Test: signup → verify → onboard → dashboard. Test Google OAuth. Test domain rejection. ✅ Done when: Full auth flow works end-to-end. Unverified and incomplete-onboarding users are correctly redirected.

Phase 4 Layout & Navigation

- Build root app layout with left sidebar (desktop) and bottom tab bar (mobile) - Sidebar: logo, nav links (Dashboard, Search, Sessions, Profile, Settings, Admin), user avatar + name at bottom, availability toggle - Bottom tab bar: Dashboard, Search, Sessions, Profile icons - Implement availability toggle — updates users.availability in Supabase, immediate UI feedback - Build notification bell icon in sidebar — shows unread count badge - Notification dropdown — list of recent notifications, mark as read on click - Apply full color palette and typography from Doc 04 — no default Tailwind colors - Test responsive behavior: sidebar on desktop, bottom tabs on mobile ✅ Done when: App shell renders correctly on all viewport sizes. Navigation works. Availability toggle persists.

Phase 5 Profile System

- Build /profile/[id] public profile page — name, year, college, skills, company-role badges (targeting/experienced), availability status - Build /profile/settings page — edit name, year, skills, availability toggle, company-role management, resume upload/replace - Implement company-role CRUD — add/edit/delete user_companies rows - Implement resume management — upload, replace, delete with Supabase Storage - Build user card component — used in search results ✅ Done when: Profile pages render correctly. User can edit all profile fields. Company-role entries can be added/edited/deleted.

Phase 6 Search & Discovery

- Build /search page with filter UI — company dropdown, role dropdown, targeting/experienced toggle - Implement search query — filter users by college (same as logged-in user), availability = true, matching company-role entries - Render results as user cards grid (3-col desktop, 2-col tablet, 1-col mobile) - Implement empty states (no results, first from college) - Exclude logged-in user from own results - Search result target: returns within 2 seconds (add Supabase index on user_companies.company_id + type) ✅ Done when: Search returns correct college-scoped, availability-filtered results within 2 seconds.

Phase 7 Session Request Flow

- Build request form modal/drawer on /profile/[id] — company selector, 1–5 slot date-time pickers, resume share toggle, optional note - Implement request submission — insert into sessions table, create notifications for helper - Send email notification to helper via Resend on request received - Build /sessions page — session history list (both roles), status badges, filter by status - Build helper request review UI — show seeker details, all proposed slots, accept/reject-slots/decline actions - Implement slot acceptance — update session status, generate Daily.co room via /api/daily, notify seeker - Implement slots_rejected — update status, save rejection note, notify seeker - Implement decline — update status, send polite cancellation notification - Implement duplicate request prevention - Implement 72-hour auto-expiry via Vercel Cron ✅ Done when: Full request → accept/reject flow works end-to-end. Notifications delivered in-app and via email.

Phase 8 AI Question Generation

- Build Supabase Edge Function: generate-questions (see Doc 05 schema section) - Build Next.js API route /api/questions/generate — triggers Edge Function with session_id and company_slug - Implement client-side polling — useQuery polls sessions.questions_json every 2 seconds until populated - Build 'Generating question sheet...' loading state UI - Implement fallback: if Edge Function fails, serve fallback_hints_json from question_cache - Build weekly question_cache refresh — Vercel Cron fetches GitHub CSVs, parses with papaparse, upserts to Supabase - Test question generation for 3 different companies end-to-end ✅ Done when: Question sheet generates within 15 seconds for all tested companies. Fallback serves cached questions if Groq fails.

Phase 9 Session Screen

- Build /session/[id] page with two states — pre-session (questions full-width) and live-session (3-panel) - Pre-session state: question sheet full-width, read-only, meeting link chip, countdown to session time - Live-session state: Left panel (question checklist), Centre panel (Daily.co iframe), Right panel (feedback form) - Implement question checklist — interactive checkboxes, save checked state to sessions.questions_checked in real time - Implement DSA question expand/collapse for brute/optimal approach hints - Embed Daily.co iframe with correct permissions (microphone, camera, autoplay). Add fallback 'Open in new tab' link - Build feedback form — 5 star-rating fields + notes textarea + Submit button - Implement feedback submission — insert into feedback table, update session status to completed, notify interviewee - Implement interviewee view — video + session details only; no question sheet or feedback form visible - Implement 24-hour abandoned session auto-expiry via Vercel Cron ✅ Done when: Full session screen works on desktop and mobile. Video embeds correctly. Feedback submits and notifies interviewee.

Phase 10 Feedback, History & Admin

- Build feedback view — visual star ratings for all 5 categories + notes display - Add View Feedback link to /sessions history for completed sessions - Add Awaiting Feedback state for completed sessions without feedback - Build /admin page — total users, sessions by status, user list with deactivation button - Implement admin user deactivation — sets role or banned flag; blocked at middleware - Implement session reminders Cron — send in-app + email reminder 24h and 1h before scheduled_at - Implement feedback reminder Cron — send reminder to interviewer 2h after scheduled_at if no feedback submitted ✅ Done when: Feedback is viewable by both parties. Admin panel shows correct stats. Reminders fire correctly.

Phase 11 Polish, Edge Cases & Deployment

- Audit all empty states — implement any missing ones from Doc 03 list - Audit all error states — form validation errors, API failures, network errors - Add loading skeletons to search results, session history, session screen - Implement Supabase daily ping Cron (prevents free-tier pause) - Test full user journey end-to-end: signup → search → request → accept → session → feedback → history - Test on mobile viewport — check all responsive layouts - Test dark mode toggle - Set production environment variables on Vercel - Deploy to Vercel — verify all API routes work in production - Test Daily.co video in production (camera/mic permissions on HTTPS) - Test Groq generation in production - Test Resend emails in production ✅ Done when: All core flows work end-to-end in production. No console errors. Mobile layouts correct. Emails delivered.

| Phase | Focus | Est. Time | Day |
| --- | --- | --- | --- |
| 1 | Project Setup & Configuration | 2–3 hours | Day 1 |
| 2 | Database Schema & Migrations | 2–3 hours | Day 1 |
| 3 | Authentication & Onboarding | 3–4 hours | Day 1 |
| 4 | Layout & Navigation | 2 hours | Day 1 |
| 5 | Profile System | 2 hours | Day 2 |
| 6 | Search & Discovery | 2 hours | Day 2 |
| 7 | Session Request Flow | 3–4 hours | Day 2 |
| 8 | AI Question Generation | 2–3 hours | Day 2 |
| 9 | Session Screen | 3–4 hours | Day 3 |
| 10 | Feedback, History & Admin | 2 hours | Day 3 |
| 11 | Polish, Edge Cases & Deployment | 2–3 hours | Day 3 |

End of Project Documents — PeerPrep v1.0